CSE 341 Final Project Proposal

# General Info

Rudy Francisco Pilande II; Jared Samayoa Penagos

T9 Store

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

Providing a backend solution to sell and purchase electronic devices and accessories online.

## How will your API utilize a login system?

We will implement OAuth to provide a login interface for the users.

## What database will you use?

We are going to use MongoDB to store all the data.

## How will the data be stored in your database?

It will be stored in the form of collections and will be retrieved in a JSON format.

## How would a frontend be able to manage authentication state based on the data you provide?

Using OAuth, we will provide a token to the frontend to know the authentication state.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

The .env file will not be published to GitHub and the credentials and other configuration parameters will be stored as environment variables in Render. Also, we will add data validations when inserting, deleting and updating data through the endpoints.

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

We will take the MVC approach, specifically the Controllers, Models and Routes. That will help us have a clear structure of the paths and to include middleware.

## What are potential stretch challenges that you could implement to go above and beyond?

We might implement Helmet.js and CORS alongside OAuth to validate the headers and cross origin requests. This will add a more advanced security layer to the application.

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project.

- products

  - GET /products

  - GET /products/{id}

  - POST /products

  - PUT /products/{id}

  - DELETE /products/{id}

- reviews

  - GET /reviews

  - GET /reviews/{id}

  - POST /reviews

  - PUT /reviews/{id}

  - DELETE /reviews/{id}

- users

  - GET /users

  - GET /users/{id}

  - GET /users/login

  - GET /users/logout

  - GET /users/status

  - POST /users/register

  - PUT /users/{id}

  - DELETE /users/{id}

- roles

  - GET /roles

  - GET /roles/{id}

  - POST /roles

  - PUT /roles/{id}

  - DELETE /roles/{id}

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Heroku - API DOCUMENTATION is complete and available at route ‘/api-docs’ using Swagger. - Create the database and connect it to the project. - Load sample data. |
| Week 06 Tasks | - Create all the routes, controllers, and models. - Add server-side validations. - Add authentication to the endpoints that require it. |
| Week 07 Tasks | - Add error handling. - Testing. - Video Presentation. |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single): Jared

- HTTP POST: Jared

- HTTP PUT: Rudy

- HTTP DELETE: Rudy

- Node.js project creation: Rudy

- Create git repo and share with group: Rudy

- MongoDB setup: Rudy

- API Swagger documentation for all API routes: Jared

- Video presentation of node project, all routes functioning, mongoDB data being modified, and API documentation: Jared

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

- Merge conflicts when merging the code.

- Learning curve for new technologies.

- Unknown errors that might appear.

## How will you mitigate or overcome these risks?

- Work in different branches than main and pull changes before starting to work so the branches are fresh and synced.

- We will support each other and rely on the learning materials from this course.

- We might ask for support to the professor.